Initial Project Planning Template

| Date | 1 October 2026 |
| --- | --- |
| Team ID | SWTID-2026-3594 |
| Project Name | Script-Controlled ACL – Restrict Record Access Based on Field Value |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create a product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Users & Roles | USN-1 | As an admin, I can create the EEE User (User ID EEE User, email eeeuser@gmail.com) so that access can be tested. | 2 | High | Aaruth K S | 07-Sep-2026 | 12-Sep-2026 |
| Sprint-1 |  | USN-2 | As an admin, I can create the roles bb1, bb2, bb3 and bb4 and assign all of them to the EEE User. | 2 | High | A Agasi Idhaya | 07-Sep-2026 | 12-Sep-2026 |
| Sprint-1 | Data Model | USN-3 | As an admin, I can create the custom table Institution Details (u_institution_details) with its seven fields. | 3 | High | Ahilan S | 07-Sep-2026 | 12-Sep-2026 |
| Sprint-1 |  | USN-4 | As an admin, I can add records with different Branch values (ECE, EEE, CSE) to test the ACLs. | 2 | Medium | Ashok Kumar K Y | 07-Sep-2026 | 12-Sep-2026 |
| Sprint-2 | Read ACL | USN-5 | As an admin, I can create a script-controlled READ ACL with the condition Branch is EEE, role bb1 and an admin bypass. | 5 | High | Aaruth K S, Ashrafulla S | 14-Sep-2026 | 19-Sep-2026 |
| Sprint-2 |  | USN-6 | As a tester, I can impersonate the EEE User and the Admin to confirm bb1 sees only EEE records and the Admin sees all. | 3 | High | Ashrafulla S | 14-Sep-2026 | 19-Sep-2026 |
| Sprint-2 | Create ACL | USN-7 | As an admin, I can create a CREATE ACL that requires role bb2 so that the New button is shown only to permitted users. | 2 | High | A Agasi Idhaya | 14-Sep-2026 | 19-Sep-2026 |
| Sprint-3 | Write ACL | USN-8 | As an admin, I can create a WRITE ACL that requires role bb3 so that only permitted users can edit records. | 2 | High | Ahilan S | 21-Sep-2026 | 26-Sep-2026 |
| Sprint-3 | Delete ACL | USN-9 | As an admin, I can create a DELETE ACL that requires role bb4 so that only permitted users can delete records. | 2 | High | Ashok Kumar K Y | 21-Sep-2026 | 26-Sep-2026 |
| Sprint-3 | Verification & Documentation | USN-10 | As a team, we can verify all four ACLs together and complete the project documents. | 3 | Medium | All members | 21-Sep-2026 | 26-Sep-2026 |